## Slide 1
Presented By :-
Agile

## Slide 2: Methodology
Agile is a set of principles that encourage flexibility, adaptability, communication and a working software over plans and processes. It is very succinctly captured in what is called the agile manifesto.
Agile software development allows the team to work together more efficiently and effectively in developing complex projects. It consists of practices that exercise iterative and incremental techniques which are easily adopted and display great results.
In apply Agile into action, we have various Agile-based methods and methodologies. These methods and methodologies cater all the needs of a software development industry right from the software design and architecture, development & testing to project management and deliveries.
Not just that, Agile methods and methodologies also open a scope for process improvement as an integral part of each delivery.

## Slide 3: Agile Methodologies
Some of the most popular methodologies amongst all of them are:
Scrum
Kanban
Extreme Programming

## Slide 4: Advantages of Agile Methodology
The customers continuously get a look and feel of the project progress at the end of each iteration/sprint.
Each sprint provides the customer with a working software which meets their expectations as per the definition of done provided by them.
The development teams are quite responsive to the changing requirements and can accommodate changes even in the advanced stages of development.
There is a constant two-way communication which keeps the customers involved, thus all stakeholders – business and technical – have a clear visibility on the project’s progress.
The design of the product is efficient and fulfills the business requirements.

## Slide 5: Disadvantages of Agile Methodology
Comprehensive documentation is not preferred which can lead to agile teams incorrectly interpreting this as agile doesn’t require documentation. So the rigor gets lost on documentation. This should be avoided by continuously asking yourself if this is a sufficient information to proceed or not.
Sometimes, at the beginning of the projects, the requirements are not crystal clear. The teams might proceed and find that the customers’ vision got realigned and in such situations, the teams need to incorporate many changes and it is difficult to gauge the end result as well.

## Slide 6: Scrum
Scrum can easily be considered to be the most popular agile framework. The term ‘scrum’ is much considered synonymously to ‘agile’ by most practitioners. But that is a misconception. Scrum is just one of the frameworks by which you can implement agile.
The word scrum comes from the sports rugby. Where the players huddle together in an interlocked position pushing against the opponents. Each player has a defined role in their position and can play both offensive and defensive as per the demand of the situation.
Similarly, the scrum in IT believes in empowered self-managed development teams with three specific and clearly defined roles. These roles include – Product Owner (PO), Scrum Master (SM) and the development team consisting of the programmers and testers. They work together in iterative time boxed durations called sprints.
The first step is the creation of the product backlog by the PO. It’s a to-do list of stuff to be done by the scrum team. Then the scrum team selects the top priority items and tries to finish them within the time box called a sprint.
An easier way to remember all of this is to memorize the 3-3-5 framework. It means that a scrum project has 3 roles, 3 artifacts, and 5 events.

## Slide 7: Scrum Master
Scrum Master is the facilitator of the scrum team. He/she makes sure that the scrum team is productive and progressive. In case of any impediments, scrum master follows up and resolves them for the team. SCRUM Master is the mediator between the PO and the team.
He/she keeps the PO informed about the progress of the Sprint. If there are any roadblocks or concerns for the team, discusses with the PO and gets them resolved. Like the team’s Daily Standup, a standup of the SCRUM Master with the PO happens every day.

## Slide 8: User Stories
User stories are nothing but the requirements or feature which has to be implemented.
In the scrum, we don’t have those huge requirements documents, rather the requirements are defined in a single paragraph, typically having the format as:
As a <User / type of user> I want to <Some achievable goal/target> To achieve <some result or reason for doing the thing>

## Slide 9: Sprint planning
Sprint planning is an event in the Scrum framework where the team determines the product backlog items they will work on during that sprint and discusses their initial plan for completing those product backlog items.
Teams may find it helpful to establish a sprint goal and use that as the basis by which they determine which product backlog items they work on during that sprint.
People involved :-
Product Owner - Identifies the candidate product backlog items and their relative priorities, as well as proposes a sprint goal.
Team members - Determine how many of the product backlog items they forecast they will be able to complete and determine how they will deliver those product backlog items.
Scrum Master - Facilitates sprint planning in order to ensure that the discussion is effective and that there is agreement to the sprint goal and that the appropriate product backlog items are included in the sprint backlog.

## Slide 10: Structure of Sprint Planning
Sprint planning is typically split into two parts:
Part 1 - Scope
The team selects which items from a prioritized list of ready product backlog items (usually expressed as user stories) they forecast they will be able to complete during the sprint.
Here’s a sample agenda for the first part of sprint planning:
What is the goal for this sprint? Use this as a decision filter to determine which product backlog items to include in the sprint.
What product backlog items are ready and contribute toward the sprint goal?
Who is available for this sprint? Identify any vacations, holidays, other activities that will impact everyone’s availability during the sprint.
What is the team’s capacity based on everyone’s availability
What items will the team include on the sprint backlog based on the sprint goal and the team’s capacity.
How confident does the team feel that they’ll be able to meet the sprint goal.
Part 2 - Plan
The team discusses in more detail how they will deliver the selected product backlog items. This may (but does not have to) include identifying tasks for the product backlog items, whether there are any dependencies between the items, and signing up for the initial product backlog items that each team member works on .

## Slide 11: Heartbeat Retrospective
The team meets regularly, to explicitly reflect on the most significant events to have occurred since the previous such meeting, and take decisions aiming at remediation or improvement.
This is often a facilitated meeting following a set format. Several distinct formats have been described, depending in large part on the time set aside for the meeting, typically between one and three hours. One important reason to use a facilitated format is to give all team members an opportunity to speak up.

## Slide 12
A retrospective is intended to reveal facts or feelings which have measurable effects on the team's performance, and to construct ideas for improvement based on these observations. It will not be useful if it devolves into a verbal joust, or a whining session.
On the other hand, an effective retrospective requires that each participant feel comfortable speaking up. The facilitator is responsible for creating the conditions of mutual trust; this may require taking into accounts such factors as hierarchical relationships, the presence of a manager for instance may inhibit discussion of performance issues.
Being an all-hands meeting, a retrospective comes at a significant cost in person-hours. Poor execution, either from the usual causes of bad meetings (lack of preparation, tardiness, inattention) or from causes specific to this format (lack of trust and safety, taboo topics), will result in the practice being discredited, even though a vast majority of the Agile community views it as valuable.
An effective retrospective will normally result in decisions, leading to action items; it's a mistake to have too few (there is always room for improvement) or too many (it would be impractical to address "all" issues in the next iteration). One or two improvement ideas per iteration retrospective may well be enough.
Identical issues coming up at each retrospective, without measurable improvement over time, may signal that the retrospective has become an empty ritual.

## Slide 13: BurnDown Chart
It can be described as a large graph relating the quantity of work remaining (on the vertical axis) and the time elapsed since the start of the project (on the horizontal, showing future as well as past). This constitutes an “information radiator", provided it is updated regularly. Two variants exist, depending on whether the amount graphed is for the work remaining in the iteration ("sprint burndown") or more commonly the entire project ("product burndown").

## Slide 14: Poker Planning
A playful approach to estimation, used by many Agile teams.
The team meets in presence of the customer or the product owner. Around the table, each team member holds a set of playing cards, bearing numerical values appropriate for points estimation of a user story.
The Product Owner briefly states the intent and value of a story. Each member of the development team silently picks an estimate and readies the corresponding card, face down. When everyone has taken their pick, the cards are turned face up and the estimates are read aloud.
The two (or more) team members who gave the high and low estimate justify their reasoning. After brief discussion, the team may seek convergence toward a consensus estimate by playing one or more further rounds.

## Slide 15: Benefits
Using a structured, game-like format keeps things moving along and avoids the estimating meeting getting bogged down in interminable discussions (this particular outcome was the original intent of the practice)
The meeting's format offers an opportunity to leverage the knowledge of all team members, whereas in a less structured meeting format, the more outgoing team members sometimes shut out the quiet ones
The conversation following the revealing of initial estimates is a great way to pool insights about the user story being discussed and surface implementation risks

## Slide 16: Pitfalls
A pitfall of Planning Poker resides in making "convergence to consensus estimate" an obligation rather than a natural result of the conversation that follows a round of play. Doing so runs the risk of erasing useful information, i.e. the degree of uncertainty conveyed by a wide spread in the initial estimates.

## Slide 17: Daily Stand-up
The daily Scrum meeting is a short everyday meeting, ideally during start of the working day. Each team member who works towards the completion of a given sprint needs to participate. During this meeting, each team member should briefly provide the answers of the following three questions:What has he/she accomplished since the last daily Scrum meeting?
What is he/she is going to accomplish until the next Scrum meeting?
What are the impediments that prevent him/her from accomplishing his/her tasks?
All team members should attend and they should stand during the meeting. The daily Scrum meeting should ideally not last more than 15 minutes. On the other no issues or concerns raised during the meeting are allowed to be ignored due to the lack of time. Issues or concerns ought to be recorded by the Scrum Master and needs to be specifically handled after the meeting.

## Slide 18: Scrum Board
It is a tool that helps Teams make Sprint Backlog items visible. The board can take many physical and virtual forms but it performs the same function regardless of how it looks. The board is updated by the Team and shows all items that need to be completed for the current Sprint.
Many teams add categories to their Scrum Boards that fit their workflow. For example, if a Team wants to distinguish between testing and done, they might add a Testing or Verify column between Done and Work In Progress. Some Teams like to post a copy of their Sprint BurnDown chart on their board so the entire Team can see their progress during Sprint.
The board is traditionally divided up into three categories: To Do, Work in Progress and Done.
• During Sprint Planning, each User Story in the Sprint Backlog is written as a task on a Post-It note and put in priority order in the To Do column.
• Then during the Sprint, Team Members decide which items they would like to complete. They take the Post-it and move it to the Work In Progress column.
• When they complete the task, they move it to Done.
If the Team is located in the same space, it is best to have a physical Task Board. The board should be located in a central area where people can easily see and access it. In many organizations, the Task Board replaces the water cooler as the place where people gather and chat. This in turn may lead to a more collaborative work space.
If the Team is spread across multiple locations, there are a number of off the shelf programs available. Virtual Task Boards often have lots of value added features that allow product owners and scrum masters to create and array of metrics to better help improve the Team's process. Some Teams use both types of boards to get the respective advantages of each.

## Slide 19: Kanban
Kanban originally emerged from Japanese word that means, a card containing all the information needed to be done on the product at each stage along its path to completion. This framework or method is quite adopted in software testing method especially in agile testing.
Scrum | Kanban
In scrum technique, test must be broken down so that they can be completed within one sprint | No particular item size is prescribed
Prescribes a prioritized product backlog | Prioritization is optional
Scrum team commits to a particular amount of work for the iteration | Commitment is optional
Burndown chart is prescribed | No particular item size is prescribed
Between each sprint, a scrum board is reset | A Kanban board is persistent. It limits the number of items in workflow state
It cannot add items to ongoing iteration | It can add items whenever capacity is available
WIP limited indirectly | WIP limited directly
Timeboxed iterations prescribed | Timeboxed iterations optional

## Slide 20: Jira – What and Why
The issue & project tracking system for software teams created by Atlassian. It's pretty easy to find negative quotes or memes about Jira. Below is the result of a few minutes searching the internet...
"Jira, where user stories die..."
JIRA is a tool developed by Australian Company Atlassian. It is used for bug tracking, issue tracking and project management. The name "JIRA" is actually inherited from the Japanese word "Gojira" which means "Godzilla".
The basic use of this tool is to track issue and bugs related to your software and mobile apps. It is also used for project management. The JIRA dashboard consists of many useful functions and features which make handling of issues easy. Some of the key features are listed below. Let's learn JIRA Defect and Project tracking software with this Training Course.

## Slide 21: JIRA Scheme
Inside JIRA scheme, everything can be configured, and it consists of
Workflows
Issue Types
Custom Fields
Screens
Field Configuration
Notification
Permissions

## Slide 22: Project Owner
He/she is the project's key stakeholder.
Projects a vision of what he or she wishes to build, and convey that vision to the scrum team. This is key to successfully starting any agile software development project. The agile product owner does this in part through the product backlog, which is a prioritized features list for the product.
Usually a lead user of the system or someone from marketing, product management or anyone with a solid understanding of users, the market place, the competition and of future trends for the domain or type of system being developed.
n return for the Scrum team's commitment to completing the selected user stories from the top of the product backlog, the product owner makes a reciprocal commitment to not throw new requirements at the team during the sprint. Requirements are allowed to change (and change is encouraged) but only outside the sprint. Once the team starts on a sprint, it remains maniacally focused on the goal of that sprint.

## Slide 23: Sprint Backlog
What is a Product Backlog?
It is a product backlog is a list of the new features, changes to existing features, bug fixes, infrastructure changes or other activities that a team may deliver in order to achieve a specific outcome.
A sprint backlog is the subset of a product backlog that a team targets to deliver during a sprint in order to accomplish the sprint goal and make progress toward a desired outcome.
The sprint backlog consists of product backlog items that the team agreed with their product owner to include during sprint planning. The team owns the sprint backlog and can determine whether new items are added or existing items are removed. This allows the team to focus on a clear scope for the length of the sprint. Some teams may allow the inclusion of a new product backlog item if it replaces a product backlog item of equal or greater size that already exists on the sprint backlog.
If a team identifies tasks needed to deliver the select product backlog item, those tasks also become part of the sprint backlog. The team can add or remove tasks to the sprint backlog throughout the course of the sprint. The sprint backlog also includes any action items the team identified from the previous retrospective meeting.

## Slide 24
Thank
You